🦷 DentiCare Pro Dental Clinic Management System NEXT PHASE PRODUCT REQUIREMENTS DOCUMENT

| Version | 2.0 |
| --- | --- |
| Document Status | Draft for Review |
| Date | March 2026 |
| Product | DentiCare Pro — Dental Clinic Management |
| Phase | Phase 2 — Advanced Features & Integrations |
| Audience | Engineering, Product, Design, QA |

# 1. Executive Summary

DentiCare Pro has successfully delivered a comprehensive Phase 1 dental clinic management platform covering patient records, scheduling, billing, staff management, and inventory. The system is built on a modern tech stack (React 18 + TypeScript + Supabase) and complies with Indonesian healthcare regulations (Permenkes No. 24/2022).

This Phase 2 PRD defines the next evolution of the platform, focused on three strategic pillars:

- Automation & Intelligence — reducing manual work through smart workflows, reminders, and AI-assisted documentation

- Interoperability & Compliance — deeper regulatory integration and third-party system connectivity

- Patient Experience & Retention — patient-facing tools that increase engagement and loyalty

Phase 1 Baseline: Core clinic operations (patients, scheduling, billing, RBAC, inventory) Phase 2 Target: Automated workflows, telehealth, analytics, and patient portal Estimated Duration: 6–9 months across 4 sprints Primary Compliance: Permenkes No. 24/2022, ICD-10, BPJS integration

# 2. Goals & Strategic Objectives

## 2.1 Business Goals

| # | Goal | Success Metric | Priority |
| --- | --- | --- | --- |
| G1 | Reduce appointment no-shows by automated reminders | ≥ 30% reduction in no-shows | HIGH |
| G2 | Enable BPJS Kesehatan claim submission | Claims submitted within 24h | HIGH |
| G3 | Launch patient-facing portal and mobile app | ≥ 60% adoption within 3 months | HIGH |
| G4 | Add AI-assisted treatment notes and coding | 50% reduction in note entry time | MED |
| G5 | Enable multi-branch clinic support | ≥ 2 branch deployments | MED |
| G6 | Advanced revenue & clinical analytics | CFO-level dashboard adopted by admin | LOW |

## 2.2 Non-Goals (Out of Scope for Phase 2)

- Full Electronic Medical Record (EMR) hospital-grade system replacement

- Lab equipment direct integration (planned for Phase 3)

- International markets and multi-currency support

- Standalone mobile app development (PWA-first approach in Phase 2)

# 3. Phase 2 Feature Modules

## F1 — Automated Patient Communication & Reminders

Objective: Reduce no-shows and improve patient engagement through automated, multi-channel outreach.

### F1.1 Appointment Reminder Engine

- WhatsApp Business API integration for automated reminders

- SMS fallback via Twilio / local gateway (Zenziva, Vonage ID)

- Configurable reminder schedule: 48h, 24h, 2h before appointment

- Two-way confirmation: patient can reply to confirm or reschedule

- Email reminders with clinic branding and appointment summary

### F1.2 Post-Visit Follow-Up

- Automated post-treatment care instructions delivered via WhatsApp/email

- Follow-up scheduling prompts after treatment completion

- Satisfaction survey (NPS) sent 24h post-visit

### F1.3 Recall & Reactivation Campaigns

- Rule-based recall system: flag patients overdue for check-up (configurable 6/12 months)

- Bulk messaging campaign manager with opt-out management

- Dormant patient re-engagement templates

| Feature | Channel | Trigger | Sprint |
| --- | --- | --- | --- |
| Appointment Reminder | WhatsApp + SMS + Email | 48h, 24h, 2h before appt | Sprint 1 |
| Confirmation Reply Handling | WhatsApp | Patient reply parsing | Sprint 1 |
| Post-Visit Instructions | WhatsApp + Email | Appointment marked Complete | Sprint 2 |
| NPS Survey | Email + SMS | 24h after visit | Sprint 2 |
| Recall Campaigns | WhatsApp + Email | Scheduled / manual trigger | Sprint 3 |

## F2 — Patient Self-Service Portal (PWA)

Objective: Empower patients with 24/7 self-service access to appointments, records, and invoices.

### F2.1 Online Appointment Booking

- Public booking page (no login required for first appointment)

- Real-time availability display by doctor and service type

- Service-based booking flow: select service → pick doctor → choose time

- OTP-based identity verification for new patients

- Booking confirmation with calendar (.ics) attachment

### F2.2 Patient Portal Dashboard

- Secure login via OTP (phone) or password

- View upcoming and past appointments with status

- Access and download dental records and treatment history

- View and pay invoices online (Midtrans payment gateway)

- Manage personal profile, emergency contacts, and allergy info

### F2.3 Digital Consent & Forms

- Paperless consent form signing (e-signature) before appointments

- Pre-visit medical history update form sent via reminder link

- Post-visit satisfaction and review submission

## F3 — BPJS Kesehatan Integration

Objective: Streamline national health insurance claim submission and eligibility verification.

### F3.1 Eligibility Verification

- Real-time BPJS card and eligibility check via P-Care API

- Display coverage details (peserta aktif / non-aktif, faskes level)

- Patient BPJS number stored and auto-populated in appointment flow

### F3.2 Claim Management

- Auto-generate BPJS claim data from completed appointment + diagnosis (ICD-10) + procedures (ICD-9-CM)

- P-Care API submission for polyclinic visit claims

- Claim status tracking dashboard: submitted, pending, approved, rejected

- Rejection reason display with re-submission workflow

### F3.3 Reporting

- Monthly BPJS capitation and claim summary reports

- Reconciliation view: billed vs. paid by BPJS

## F4 — AI-Assisted Clinical Documentation

Objective: Reduce administrative burden on dentists through intelligent note generation and coding suggestions.

### F4.1 AI Treatment Note Generation

- Voice-to-text transcription during consultation (Whisper API or on-device)

- Structured SOAP note generation from dictation or free text

- Auto-populated treatment summary based on selected procedures

- Dentist reviews and approves — AI never writes directly to final record

### F4.2 Smart Coding Suggestions

- ICD-10 diagnosis code suggestions based on free-text symptoms/conditions

- Procedure-to-billing code auto-mapping from treatment record

- Confidence score and alternate code suggestions shown to clinician

### F4.3 Odontogram Intelligence

- Previous visit odontogram comparison overlay

- Condition progression tracking with timestamps

- Auto-flag unaddressed conditions for follow-up recommendations

## F5 — Advanced Analytics & Reporting

Objective: Enable data-driven decisions with actionable clinical and business intelligence.

### F5.1 Clinical Analytics

- Treatment outcome tracking by procedure type and doctor

- Diagnosis frequency heatmaps (most common conditions by age group)

- Patient risk stratification: flagging high-caries, high-priority cases

- Re-visit rate and treatment completion metrics

### F5.2 Business Analytics

- Revenue breakdown: by doctor, service, time period, payment method

- Appointment funnel: booked → confirmed → completed → invoiced

- Outstanding receivables aging report

- Staff productivity metrics: appointments per day, revenue per dentist

### F5.3 Export & Scheduled Reports

- PDF and Excel export for all report views

- Scheduled email delivery of weekly/monthly reports

- Custom date range filtering across all analytics modules

## F6 — Multi-Branch Support

Objective: Scale the platform to support clinic groups operating multiple locations.

### F6.1 Branch Management

- Add and configure multiple clinic branches under a single organization

- Per-branch settings: name, address, operating hours, contact info

- Branch-specific service catalog and pricing overrides

### F6.2 Cross-Branch Operations

- Doctors assignable to multiple branches with location-specific schedules

- Patients can be seen at any branch — records follow the patient

- Cross-branch transfer of patient records and appointment history

### F6.3 Consolidated Reporting

- Organization-level dashboard aggregating all branches

- Per-branch performance comparison reports

- Centralized user and role management across branches

## F7 — Advanced Inventory & Procurement

Objective: Prevent stockouts and streamline supply chain management.

- Low-stock alerts with configurable reorder point thresholds

- Automated purchase order (PO) generation from reorder rules

- Supplier management: vendor catalog with pricing and lead times

- Stock movement history: consumed per procedure, received from PO

- Expiry date tracking with pre-expiry notifications

- Barcode/QR scanning support for stock-in and stock-out

## F8 — Telehealth & Virtual Consultations

Objective: Offer online consultation to extend reach and post-operative monitoring.

- Secure video consultation via embedded WebRTC or Jitsi Meet

- Telehealth appointment type in booking flow (distinct from in-clinic)

- In-consultation photo sharing (patient uploads intraoral photos)

- Prescription generation from telehealth session (non-controlled drugs)

- Session recording with consent (stored securely, accessible by dentist)

# 4. Data Model Extensions

The following new tables and significant column additions are required to support Phase 2 features:

| Table | Key Fields | Purpose |
| --- | --- | --- |
| communication_logs | id, patient_id, channel, template_id, status, sent_at, response | Track all outbound messages and patient responses |
| communication_templates | id, type, channel, subject, body, variables[] | Reusable message templates per event type |
| patient_portal_tokens | id, patient_id, token_hash, expires_at, used | OTP and session tokens for patient portal |
| online_bookings | id, patient_id, service_id, doctor_id, requested_time, status | Self-service booking requests pending approval |
| bpjs_claims | id, appointment_id, sep_no, diagnoses[], procedures[], status, submitted_at | BPJS claim lifecycle tracking |
| ai_note_drafts | id, appointment_id, raw_transcription, generated_note, approved_by, approved_at | AI-generated draft notes pending clinician approval |
| branches | id, org_id, name, address, phone, settings jsonb | Multi-branch location registry |
| purchase_orders | id, supplier_id, branch_id, status, items[], ordered_at, received_at | Procurement and supplier order tracking |
| suppliers | id, name, contact, address, catalog_items[] | Supplier and vendor management |
| nps_responses | id, patient_id, appointment_id, score, feedback, submitted_at | Post-visit NPS survey responses |
| consent_forms | id, template_id, patient_id, appointment_id, signed_at, signature_data | Digital consent records with e-signature |
| telehealth_sessions | id, appointment_id, room_url, started_at, ended_at, recording_url | Video consultation session management |

# 5. Technical Requirements

## 5.1 New Integrations & Third-Party Services

| Service | Provider | Use Case | Auth Method |
| --- | --- | --- | --- |
| WhatsApp Business API | Meta / 360dialog | Appointment reminders, confirmations | API Key + Webhook |
| SMS Gateway | Zenziva / Twilio | SMS fallback reminders | API Key |
| Payment Gateway | Midtrans | Online invoice payments | Server Key + Client Key |
| BPJS P-Care API | BPJS Kesehatan | Eligibility check, claim submission | OAuth2 + Konsul Key |
| AI / LLM | OpenAI / Google Gemini | Note generation, ICD coding | API Key |
| Speech-to-Text | OpenAI Whisper / Google STT | Voice dictation for notes | API Key |
| Video Consultation | Jitsi / Daily.co | Telehealth sessions | JWT / API Key |
| Email Delivery | Resend / SendGrid | Transactional emails | API Key |

## 5.2 Architecture Enhancements

### 5.2.1 Background Job Processing

- Introduce Supabase Edge Functions + pg_cron for scheduled jobs

- Job queues for: reminder dispatch, report generation, claim submission

- Dead-letter queue and retry logic for failed communication sends

### 5.2.2 Real-Time Features

- Supabase Realtime subscriptions for live appointment status updates

- WebSocket-based in-app notifications for staff actions

- Patient portal polling for booking confirmation status

### 5.2.3 File Storage

- Supabase Storage buckets for: patient documents, consent forms, X-rays

- Signed URL generation for secure, time-limited file access

- DICOM-lite viewer integration for dental imaging (Phase 2 stretch goal)

### 5.2.4 Security Hardening

- Row Level Security (RLS) policies extended to multi-branch data isolation

- PHI encryption at rest for sensitive patient fields (NIK, medical history)

- Comprehensive audit trail extension: include read events for PHI fields

- OWASP ASVS Level 2 compliance checklist verification

## 5.3 Performance Requirements

| Metric | Phase 1 Baseline | Phase 2 Target |
| --- | --- | --- |
| Page Load (P95) | < 3s | < 2s (LCP) |
| API Response Time (P95) | < 500ms | < 300ms |
| Concurrent Users | 50 | 200+ |
| Reminder Delivery (WhatsApp) | N/A | < 5 min of trigger |
| Report Generation (large) | N/A | < 30s async |
| Uptime SLA | 99% | 99.5% |

# 6. Roles & Permissions Extensions

Phase 2 introduces additional role capabilities beyond the Phase 1 RBAC model:

| Feature | Super Admin | Admin | Receptionist | Dentist | Assistant |
| --- | --- | --- | --- | --- | --- |
| Communication Templates | Full | Full | View | View | None |
| Send Manual Messages | Full | Full | Appt Only | None | None |
| BPJS Claims | Full | Full | View | View | None |
| AI Note Approval | Full | None | None | Full | Draft Only |
| Branch Management | Full | View | None | None | None |
| Analytics — Business | Full | Full | None | Own Only | None |
| Procurement / POs | Full | Full | None | None | None |
| Online Booking Approval | Full | Full | Full | None | None |
| Telehealth Sessions | Full | Full | None | Full | Observe |

# 7. Delivery Roadmap

## 7.1 Sprint Breakdown

| Sprint | Duration | Deliverables | Features |
| --- | --- | --- | --- |
| Sprint 1 | Weeks 1–6 | Automated reminders (WhatsApp + SMS + Email), patient portal OTP login, online appointment booking, BPJS eligibility check | F1.1, F1.2, F2.1, F2.2, F3.1 |
| Sprint 2 | Weeks 7–14 | BPJS claim submission and status tracking, NPS survey, digital consent forms, AI note draft generation, ICD-10 coding suggestions | F3.2, F1.3, F2.3, F4.1, F4.2 |
| Sprint 3 | Weeks 15–22 | Advanced analytics dashboards, multi-branch foundation, online payment via Midtrans, advanced inventory with POs and supplier management | F5.1, F5.2, F6.1, F6.2, F2.2, F7 |
| Sprint 4 | Weeks 23–30 | Telehealth video consultations, consolidated multi-branch reporting, scheduled report delivery, BPJS reconciliation reports, production hardening and load testing | F8, F6.3, F5.3, F3.3 |

## 7.2 Key Milestones

| Milestone | Target Date | Acceptance Criteria |
| --- | --- | --- |
| M1 — WhatsApp Reminders Live | End of Sprint 1 | 100 test reminders sent with < 2% failure rate |
| M2 — Patient Portal Beta | End of Sprint 1 | 50 beta patients book and view records successfully |
| M3 — BPJS Claims Submitted | End of Sprint 2 | First real BPJS claim accepted by P-Care API |
| M4 — AI Notes in Production | End of Sprint 2 | 80% dentist satisfaction in UAT with note quality |
| M5 — Multi-Branch Live | Mid Sprint 3 | 2 branches operating independently on single org |
| M6 — Full Phase 2 Release | End of Sprint 4 | All P0 and P1 features passed UAT; load test at 200 users |

# 8. Acceptance Criteria & Definition of Done

## 8.1 Definition of Done (DoD)

- Feature is implemented and passes all unit tests (≥ 80% coverage)

- Integration tests pass in staging environment

- UX review completed by Product/Design — no critical UX issues

- Accessibility: WCAG 2.1 AA compliance verified for new pages

- Security: No HIGH or CRITICAL findings from SAST scan

- Performance: Lighthouse score ≥ 85 for web vitals on key pages

- Documentation updated: API docs, user manual, admin guide

- User Acceptance Testing (UAT) sign-off from clinic representative

## 8.2 Critical P0 Acceptance Criteria

| Feature | Acceptance Criterion | Test Method |
| --- | --- | --- |
| WhatsApp Reminders | Reminder delivered within 5 min of scheduled trigger; opt-out processed within 1 min | Automated E2E test |
| Online Booking | Double-booking blocked for same doctor/time; patient receives confirmation within 30s | UAT + load test |
| BPJS Claim Submit | Claim accepted by P-Care sandbox; error codes returned with user-friendly messages | API integration test |
| AI Note Approval | No AI text written to medical_records without explicit dentist approval action | Security audit |
| Multi-Branch Isolation | User from Branch A cannot access Branch B patient data via any API endpoint | Penetration test |
| Online Payment | Successful payment updates invoice status; refund flow tested end-to-end in sandbox | UAT |

# 9. Risks & Mitigations

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | BPJS P-Care API availability and documentation gaps | High | High | Engage BPJS technical partner early; build mock server for parallel dev; include buffer weeks in Sprint 2 |
| R2 | WhatsApp Business API approval delays (Meta review) | Medium | High | Start Meta verification in parallel with Sprint 1 dev; SMS fallback ready at launch |
| R3 | AI-generated notes with clinical inaccuracies | Medium | High | Mandatory dentist review gate; clear AI-draft labeling; disclaimer in UI; liability clause in ToS |
| R4 | Patient portal adoption lower than expected | Medium | Medium | Onboarding flow with staff-assisted tutorial; include portal link in every reminder SMS/WhatsApp |
| R5 | Multi-branch RLS complexity causing data leaks | Low | Critical | Dedicated security sprint before multi-branch launch; third-party pen test; branch context enforced at DB level |
| R6 | Midtrans integration scope underestimated | Low | Medium | Use Midtrans Snap (hosted payment page) to reduce integration complexity; webhook retry handling |

# 10. Open Questions & Decisions Required

| # | Question | Owner | Target Decision Date |
| --- | --- | --- | --- |
| Q1 | Which AI provider (OpenAI vs Gemini) for clinical note generation — privacy, cost, and latency tradeoffs? | CTO + Medical Lead | Sprint 1, Week 2 |
| Q2 | Should patient portal require KYC verification beyond OTP, given PHI sensitivity? | Product + Legal | Sprint 1, Week 1 |
| Q3 | Telehealth prescription: can dentists issue digital prescriptions under current Indonesian e-pharmacy regulation? | Legal + Medical | Sprint 2, Week 8 |
| Q4 | Multi-branch billing: single invoice namespace across branches or per-branch numbering? | Product + Finance | Sprint 2, Week 10 |
| Q5 | Voice transcription: on-device processing vs cloud API — patient consent and data residency requirements? | CTO + DPO | Sprint 1, Week 3 |

# 11. Glossary

| Term | Definition |
| --- | --- |
| BPJS Kesehatan | Indonesia's national health insurance program administered by BPJS Kesehatan |
| P-Care | Primary Care Information System — BPJS API for claims and eligibility at Faskes Tingkat Pertama |
| ICD-10 | International Classification of Diseases, 10th Revision — standard diagnostic coding system |
| ICD-9-CM | Procedure coding system used for BPJS claims (surgical and clinical procedures) |
| QRIS | Quick Response Code Indonesian Standard — national QR payment standard |
| NIK | Nomor Induk Kependudukan — Indonesian national identity number (16 digits) |
| Permenkes 24/2022 | Indonesian Ministry of Health regulation on medical records, requiring audit trails and record retention |
| PHI | Protected Health Information — any data that identifies a patient and relates to their health |
| RLS | Row Level Security — Supabase/PostgreSQL feature for per-row data access control |
| PWA | Progressive Web App — web app with offline capability and install-to-homescreen support |
| NPS | Net Promoter Score — customer loyalty metric (0–10 rating scale) |
| SOAP Note | Subjective, Objective, Assessment, Plan — structured clinical documentation format |
| SEP | Surat Eligibilitas Peserta — BPJS participant eligibility letter required for covered services |
| Faskes | Fasilitas Kesehatan — health facility registered with BPJS Kesehatan |